## Slide 1: SA1.4 Infrastructure for Grid Management Overview
Emir Imamagic
University Computing Centre (SRCE)

## Slide 2: Operational Tools Mailing List
Communication between operational tool administrators
  obsoletes regional-nagios-admins@cern.ch
Mailing list set up 20th July 2010
  tool-admins@mailman.egi.eu
Currently has 41 members
Registration page
  https://mailman.egi.eu/mailman/listinfo/tool-admins

## Slide 3: Tools Monitoring and Availability Calculation
Nagios box @ CERN
  https://ops-monitor.cern.ch/nagios
Currently monitors ActiveMQ & Nagios
RT tickets for probes for other tools
  top level https://rt.egi.eu/rt/Ticket/Display.html?id=79
  ticket per tool https://rt.egi.eu/rt/Ticket/Display.html?id=192 … https://rt.egi.eu/rt/Ticket/Display.html?id=197

## Slide 4: Domain Migration
Migration from gridops.org to egi.eu
Status of gridops.org
  total 9 entries
  3 ready for removal (Gstat, SAM)
  2 removal by the end of the year (CIC portal)
  2 require further actions: load balancing, client URL change (GOCDB)
  2 unknown: waiting for reply (ENOC)

## Slide 5: Domain Migration
Status of egi.eu
  5 entries to be added (Gstat, GOCDB, Operational Portal, SAM/Nagios)
RT ticket
  https://rt.egi.eu/rt/Ticket/Display.html?id=187

## Slide 6: Tools Failover Configuration
RT ticket
  https://rt.egi.eu/rt/Ticket/Display.html?id=188

## Slide 7: SAM/Nagios Deployment
Deployed
  9 NGI instances: Belarus, Czech, France, Greece, Hungary, Serbia, Slovakia, Slovenia, Poland
  8 ROC instances (29 EGI countries): CentralEurope, GermanySwitzerland, IGALC, Italy, LA, NorthernEurope, SouthEasternEurope, UKI
  5 project instances: AsiaPacific, CERN, Canada, Russia, SouthWesternEurope

## Slide 8: SAM/Nagios Deployment
In progress
  7 NGIs (15 EGI countries): Canada, Croatia, Germany, IBERGRID (2), NDGF (8), NGI_NL (2), Turkey
  ROCs: Asia Pacific
To clarify plans
  16 EGI countries
No response
  Russia

## Slide 9: Operational Tools
Operation Portal
GOCDB
EGI Helpdesk (GGUS)
Accounting Repository
Accounting Portal
Service Availability Monitor
Metrics Portal