## Slide 1: Federated Clouds Task Force Progress Report – 10 February 2012
Matteo Turilli
matteo.turilli@oerc.ox.ac.uk

## Slide 2: Roadmap
Oct ‘11
Sep ‘11
Nov ‘11
Dec ‘11
Jan ‘12
Feb ‘12
Apr ‘12
Mar ‘12
May ‘12
Jun ‘12
Jul ‘12
Aug ‘12
Oct ‘12
Sep ‘12
Nov ‘12
Dec ‘12
Jan ‘13
Feb ‘13
Engagement
Blueprint
Prototype
Reports
Dissemination
Scenario 1
Scenario 2
Scenario 3
Scenario 4
Scenario 5
Scenario 6
EGI UCF
Scenario 7
Scenario 8

## Slide 3: Engagement
15 Resource Providers
7 Technology Providers
4 User Communities
5 Liaisons
24 Nov – 10 Feb:
User communities:
increased from 1 to 4;
undergoing contacts with 2 communities;
defined a process for user requirement collection and integration within EGI procedures.
Liaisons:
increased from 2 to 5;
coordinating effort with other EGI Task Forces and EU cloud-related activities.
Resource and Technology Providers:
increased of 1 unity each;
fundamentally stable as desired for consolidation;
not all RP contribute resources.
Notes: VT Federated Identity Providers Assessment liaison
SA1 IPv6 Task Force
NIST WG on Cloud Metrics

## Slide 4: Blueprint
Leader
1st draft
Workgroup
draft
TF draft
Peer review
OGF
submission
Presentation
Introduction
Overview
VM Management
Conclusions
References
Data Integration
Information Discovery
Accounting
Monitoring
Notification
AA
EGI UCF
VM images Sharing

## Slide 5: Scenarios Progress
kick-start
leader
Use cases
Scenario ref.
Capabilities
Standards
Tests
Impl.tions
Testing
First draft
TF review
Peer review
Presentation
Scenario 1
Scenario 2
Scenario 3
Scenario 4
Scenario 5
Scenario 6
Scenario 7
Scenario 8

## Slide 6: Dissemination
Wiki site. Completed.
Blog. Members of the TF found it too time consuming. Substituted by Twitter and dedicated #ashtag.
Conferences. 8 conferences and workshop presentations planned between February and May 2012.
Liaisons.

## Slide 7: Thank you
Matteo Turilli
matteo.turilli@oerc.ox.ac.uk