# MAPPER, 29.3.2012

Participants: Claire Devereux (CD), Tiziana Ferrari (TF), John Gordon (JG), Emir Imamagic (EI), Mike Jones (MJ), Krzysztof Kurowski (KK), Marcin Radecki (MR), Ilya Saverchenko (IS), Ron Trompert (RT)

EGI participants: NGI_DE, NGI_PL, NGI_UK, NGI_NL

## Review of open actions

| Code | Description | Assigned to | Status | Further comments |
| --- | --- | --- | --- | --- |
| 01/03 | Clarify position of Germany and Sweden wrt to deployment. | Tiziana Ferrari | DONE | Ilya Saverchenko assigned as responsible for NGI_DE. Still waiting for response from Sweden (opening new action for Sweden). |
| 02/01 | Extend the mailing list with persons provided by Krzysztof and NGIs. | Tiziana Ferrari Emir Imamagic | DONE | Tiziana already added Ron (NGI_NL), Derek, technical persons from NGI_UK. |
| 02/02 | Contact Ron to get feedback from NGI_NL | Emir Imamagic | DONE | Response from Ron: “NGI_NL are on board. At least with SARA-MATRIX. Possibly other sites will follow but that is not sure yet.” |
| 02/03 | Send deliverables describing multi-scale applications in details. | Derek Groen | DONE | Krzysztof sent link to deliverables on Tursday 29 March. |
| 02/04 | Organize F2F “offline” meeting during CF. | Emir Imamagic | DONE | Thursday 29 March 2012 from 13:00 to 14:00 |
| 02/05 | Circulate link to the agenda of OMB at CF. | Tiziana Ferrari | DONE |  |
| 02/06 | Contact Tomasz Piontek for the Nagois probe. | Emir Imamagic | DONE | Tomasz Piontek provided probes. |
| 02/07 | Provide answers to John’s technical questions to the mailing list. | Krzysztof Kurowski (and other QCG developers) | DONE |  |

## Update from PRACE workshop, KK

MAPPER is first concrete scenario with requirement to use both HPC and grid resources. Multiscale applications are designed in such manner. Currently PRACE and EGI have different internal procedures. There will be a new PRACE activity that will work on collaboration with EGI and help dealing with

- user access

- enabling applications on resources and

- providing end user support.

First meeting between EGI and PRACE was held mid of March. F2F meeting planned in Amsterdam – update on current status, activities in last 12 months. Proposed date end of April, beginning of May (see action 03/04).

## Monitoring, EI

Monitoring will go into SAM Update-18.

JG: Sites do not want to run different new middleware. NGI_UK have 4 sites interested. Glasgow is not enthusiastic, but has users interested. Brunel has resources, but no update from them. Manchester has done some reservations in the past.

IS: Not necessary to deploy new middleware. Some modules require it, some don’t.

KK: Moving away from scripts. They are trying to expose features (advanced reservation). UCL switched to QCG because of efficiency.

## Accounting, KK

They know how to solve the APEL integration. They contacted APEL team to get client and access to broker.

CD: Getting a student in July.

Accounting: should have it done by end of April.

## Next meeting

Action on Tiziana to decide if task force members should participate in the face 2 face meeting. Once the information is provided, date of next meeting will be defined.

# Open actions

| Code | Description | Assigned to | Status | Further comments |
| --- | --- | --- | --- | --- |
| 03/01 | Clarify position of Sweden wrt to deployment. | Emir Imamagic, Tiziana Ferrari | IN PROGRESS |  |
| 03/02 | Accounting should be implemented by the end of April. Krzysztof to update on status of accounting. | Krzysztof Kurowski | NEW |  |
| 03/03 | Monitoring probes should be integrated in SAM Update-18. Emir to update on status of monitoring. | Emir Imamagic | NEW |  |
| 03/04 | EGI-PRACE F2F meeting will be organized end of April, beginning of May. Tiziana to inform the list if the meeting high level or should task force members participate in it. | Tiziana Ferrari | NEW |  |
| 03/05 | Organize next meeting. | Emir Imamagic | NEW |  |