# Globus Integration Task Force, 22.3.2012

Participants: Tiziana Ferrari (TF), Ilya Saverchenko (IS), David Groep (DG), Emir Imamagic (EI), Mischa Salle (MS), Helmut Heller (HH), Oscar Koeroo (OK), John Robinson (JR)

EGI participants: NGI\_DE, NGI\_NL, NGI\_HR

## Introduction, Tiziana Ferrari

TF: What is the status of deployment of Globus services in NGIs that expressed interest? There is only one Globus site in GOCDB.

HH, IS: Currently situation is “messy” in German NGI due to organizational changes.

TF: Believes that there are no technical issues for integration of Globus, probably just political. Romania expressed interest for integration, Croatia as well.

EI: There are no EGI Globus sites, just nationally scoped one. Considering adding services to GOCDB as locally scoped for monitoring purposes.

DG: Site admins want to use UMD repository. Accounting is secondary problem as they have local solution. Interested primarily in Globus 5.2. Have it running in verification, waiting for the new UMD release.

HH: Will push German sites to at least add services to GOCDB.

## IGE progress update (authorization), Oscar Koeroo

## IGE progress update (information system), Ilya Saverchenko

EI: Will information providers be provided?

IS: Working on defining attributes and then will start working on information providers.

TF: EGI needs to define minimum GLUE 2.0 profile that needs to be provided. At this point not known when this will be done.

EI: Have you considered using BDII?

IS: From the Globus perspective it is expected that IS will be released. A lot of effort has been invested in development of IS.

EI: Release in June will contain information providers?

IS: Yes, they will be identified in April and implemented by June 2012.

## IGE progress update (accounting), John Robinson

TF: Accounting requires its own central repository? For NGIs with multiple middlewares deployed it is not convenient to have multiple NGI-level central repositories.

JR: RUPI service is based on OGF standard and can consume messages from standard service.

TF: Publisher on resource should be able to publish to national or central repository. The repository should be able to publish summaries via message bus to external location.

JR: Steve Crouch better person to provide the answer.

TF: Germany has different accounting solution?

HH: Most of the Globus sites are using specific solution. They will move to the common one when provided.

## Remaining actions and closing the task force

HH: The task force was very helpful and it would be good to keep it.

TF: The main remaining point is information system and it should not be closed. Proposes to keep it open and meet every couple of months.

TF: Is there any problem from operational perspective with authorization.

OK: It needs to be deployed first.

## Next meeting

Agreed to have the next meeting at the beginning of June 2012.

# Open actions

TF & EI: Propose on the next OMB inclusion of Globus tests to Operations tests.

TF & EI: Ask NGIs about interest in Globus deployment.

EI: Organize the next meeting.