## Slide 1: Technology Provider performance
Michel Drescher, EGI.eu

## Slide 2: Outline
SLA terms violation
EMI/IGE 3rd level support
Software provisioning
  Software quality
  Software verification effort
Products stuck in the process
Issues

## Slide 3: SLA terms violation - EMI
Month | top priority | very urgent | urgent | less urgent
May '11 |  |  |  | 
Jun '11 |  |  |  | 
Jul '11 | 1 |  |  | 1
Aug '11 |  | 1 | 1 | 
Sep '11 | 1 |  |  | 1
Oct '11 |  |  |  | 
Nov '11 |  |  |  | 
Dec '11 |  |  |  | 5
Jan '12 | 1 |  | 1 | 1
Feb '12 |  |  |  | 
Mar '12 | 1 |  | 1 | 
Apr '12 |  |  | 2 | 
Notes:
Some tickets change priority after assignment to 3rd level. Previous reports were affected by this. Correct aggregations in this chart
GGUS team is aware of this, and future reporting will report assign time priority
Priority on next slide shows assign time priority
  different cell colour where different from current priority

## Slide 4: SLA terms violation – EMI (2)
Month | SU | GGUS ID | Priority | Assigned | Expected response | Actual response | Deviation
Jul ‘11 | StoRM | 72843 | top priority | 21-07-2011 15:21 | 22-07-2011 11:21 | 22-08-2011 08:50 | 30d 21h 29m
Aug ‘11 | gLite WMS | 73662 | very urgent | 19-08-2011 21:01 | 22-08-2011 12:00 | 30-08-2011 10:22 | 07d 22h 22m
Sep ‘11 | EMI | 74675 | top priority | 26-09-2011 15:11 | 27-09-2011 00:00 | 25-10-2011 12:09 | 28d 12h 09m
Oct '11 |  |  |  |  |  |  | 
Nov '11 |  |  |  |  |  |  | 
Dec '11 | AMGA | 76444 | less urgent | 07-12-2011 07:21 | 28-12-2011 08:00 | 16-01-2012 00:44 | 18d 16h 44m
 | CREAM-BLAH | 77053 | less urgent | 07-12-2011 07:21 | 28-12-2011 07:59 | 04-01-2012 14:56 | 07d 06h 56m
 | DPM Development | 76905 | less urgent | 07-12-2011 07:20 | 28-12-2011 07:59 | 04-01-2012 14:53 | 07d 06h 53m
 | Information System Development | 77304 | less urgent | 09-12-2011 12:21 | 30-12-2011 12:21 | 16-01-2012 09:43 | 16d 21h 22m
 | LFC Development | 77123 | less urgent | 07-12-2011 08:21 | 28-12-2011 08:21 | 18-01-2012 17:34 | 21d 09h 13m
Jan '11 | DPM Development | 77845 | top priority | 05-01-2012 07:35 | 05-01-2012 12:00 | 08-01-2012 17:58 | 03d 05h 58m
 | VOMS | 77911 | urgent | 09-01-2012 08:52 | 16-01-2012 08:52 | 16-01-2012 13:36 | 00d 04h 44m
Feb '11 |  |  |  |  |  |  | 
Mar '11 | gLite WMS | 80215 | top priority | 13-03-2012 11:41 | 13-03-2012 15:41 | 13-03-2012 15:42 | 00d 00h 01m
 | Information System Development | 80222 | urgent | 14-03-2012 08:04 | 21-03-2012 08:04 | 25-03-2012 06:26 | 03d 22h 22m
Apr'12 | DPM Development | 80708 | urgent | 03-04-2012 12:53 | 10-04-2012 12:53 | 11-04-2012 07:03 | 00d 18h 09m
 | Information System Development | 81235 | urgent | 13-04-2012 14:36 | 20-04-2012 14:36 | 22-04-2012 07:07 | 01d 16h 31m

## Slide 5: SLA terms violation - IGE
Month | top priority | very urgent | urgent | less urgent
May '11 |  |  |  | 
Jun '11 |  |  |  | 
Jul '11 |  |  |  | 
Aug '11 |  |  |  | 
Sep '11 |  |  |  | 
Oct '11 |  |  |  | 
Nov '11 |  |  |  | 
Dec '11 |  |  | 2 | 1
Jan '12 |  |  |  | 
Feb '12 | 1 |  |  | 
Mar '12 |  |  | 1 | 
Apr '12 | 1 |  |  | 

## Slide 6: SLA terms violation – IGE (2)
Month | SU | GGUS ID | Priority | Assigned | Expected response by | Actual response | Deviation
Jul ‘11 |  |  |  |  |  |  | 
Aug ‘11 |  |  |  |  |  |  | 
Sep ‘11 |  |  |  |  |  |  | 
Oct '11 |  |  |  |  |  |  | 
Nov '11 |  |  |  |  |  |  | 
Dec '11 | IGE | 73358 | urgent | 07-12-2011 07:14 | 14-12-2011 08:14 | 15-02-2012 10:48 | 03d 02h 34m
 | IGE | 77148 | urgent | 20-12-2011 13:52 | 27-12-2011 13:52 | 15-02-2012 11:49 | 18d 21h 57m
 | IGE | 73584 | less urgent | 07-12-2011 07:14 | 14-12-2011 08:14 | 15-02-2012 10:48 | 03d 02h 34m
Jan '11 |  |  |  |  |  |  | 
Feb '11 | IGE | 79541 | top priority | 23-02-2012 08:55 | 23-02-2012 12:55 | 27-02-2012 08:32 | 03d 19h 37m
Mar '11 | IGE | 79835 | urgent | 02-03-2012 16:31 | 12-03-2012 07:59 | 23-03-2012 08:32 | 11d 00h 33m
Apr '11 | IGE | 81230 | top priority | 13-04-2012 10:05 | 13-04-2012 14:05 | 18-04-2012 15:30 | 05d 01h 25m

## Slide 7: EMI 3rd level support
EMI - open tickets by priority |  |  |  | 
Month | top priority | very urgent | urgent | less urgent
May '11 | 3 | 3 | 20 | 73
Jun '11 | 3 | 5 | 17 | 84
Jul '11 | 2 | 10 | 21 | 86
Aug '11 | 2 | 8 | 30 | 112
Sept '11 | 1 | 3 | 25 | 117
Oct '11 | 1 | 3 | 27 | 120
Nov '11 | 1 | 5 | 34 | 147
Dec '11 |  | 3 | 32 | 138
Jan '12 |  | 4 | 26 | 82
Feb '12 |  | 3 | 37 | 95
Mar '12 |  | 4 | 34 | 112
Apr '12 | 1 | 5 | 35 | 100
EMI - mean time to solve by priority [d] |  |  |  | 
Month | top priority | very urgent | urgent | less urgent
May '11 | 6.2 | 54.1 | 77 | 32.9
Jun '11 | 13.9 | 0.9 | 14.2 | 48.2
Jul '11 | 21.4 | 18.2 | 159.3 | 25.3
Aug '11 |  | 4.2 | 7.1 | 53.5
Sept '11 | 84.1 | 54 | 31.9 | 42.3
Oct '11 |  | 58.8 | 6 | 25.5
Nov '11 |  | 6.3 | 6.5 | 0.4
Dec '11 |  | 2.9 | 3.8 | 2.2
Jan '12 | 0.7 | 0.7 | 9 | 8.6
Feb '12 |  | 10.9 | 10.8 | 10.1
Mar '12 |  | 4.6 | 5 | 16.1
Apr '12 |  |  | 11.8 | 12.7
Chart: nr. tickets
| May '11 | Jun '11 | Jul '11 | Aug '11 | Sept '11 | Oct '11 | Nov '11 | Dec '11 | Jan '12 | Feb '12 | Mar '12 | Apr '12
top priority | 3 | 3 | 2 | 2 | 1 | 1 | 1 | 1
very urgent | 3 | 5 | 10 | 8 | 3 | 3 | 5 | 3 | 4 | 3 | 4 | 5
urgent | 20 | 17 | 21 | 30 | 25 | 27 | 34 | 32 | 26 | 37 | 34 | 35
less urgent | 73 | 84 | 86 | 112 | 117 | 120 | 147 | 138 | 82 | 95 | 112 | 100
Chart: Median solution time [days]
| May '11 | Jun '11 | Jul '11 | Aug '11 | Sept '11 | Oct '11 | Nov '11 | Dec '11 | Jan '12 | Feb '12 | Mar '12 | Apr '12
top priority | 6.2 | 13.9 | 21.4 | 84.1 | 0.7
very urgent | 54.1 | 0.9 | 18.2 | 4.2 | 54 | 58.8 | 6.3 | 2.9 | 0.7 | 10.9 | 4.6
urgent | 77 | 14.2 | 159.3 | 7.1 | 31.9 | 6 | 6.5 | 3.8 | 9 | 10.8 | 5 | 11.8
less urgent | 32.9 | 48.2 | 25.3 | 53.5 | 42.3 | 25.5 | 0.4 | 2.2 | 8.6 | 10.1 | 16.1 | 12.7

## Slide 8: IGE 3rd level support
IGE - mean time to solve by priority [d] |  |  |  | 
Month | top priority | very urgent | urgent | less urgent
May '11 |  |  |  | 10.7
Jun '11 | 0.1 |  |  | 22
Jul '11 |  |  |  | 
Aug '11 |  |  |  | 
Sept '11 |  |  |  | 
Oct '11 |  |  | 90.9 | 68.8
Nov '11 |  |  |  | 
Dec '11 |  |  |  | 
Jan '12 |  |  |  | 
Feb '12 | 0.1 |  | 15.2 | 16.8
Mar '12 |  |  |  | 4.7
Apr '12 |  |  |  | 
Chart: Median solution time [days]
| May '11 | Jun '11 | Jul '11 | Aug '11 | Sept '11 | Oct '11 | Nov '11 | Dec '11 | Jan '12 | Feb '12 | Mar '12 | Apr '12
top priority | 0.1 | 0.1
very urgent
urgent | 90.9 | 15.2
less urgent | 10.7 | 22 | 68.8 | 16.8 | 4.7
IGE - open tickets by priority |  |  |  | 
Month | top priority | very urgent | urgent | less urgent
May '11 |  |  |  | 1
Jun '11 |  |  |  | 
Jul '11 |  |  | 1 | 2
Aug '11 |  |  | 2 | 4
Sept '11 |  |  | 2 | 4
Oct '11 |  |  | 1 | 4
Nov '11 |  |  | 1 | 7
Dec '11 |  |  |  | 
Jan '12 |  |  | 2 | 1
Feb '12 | 1 |  | 1 | 2
Mar '12 | 1 |  | 1 | 2
Apr '12 | 2 |  | 1 | 2
Chart: nr. tickets
| May '11 | Jun '11 | Jul '11 | Aug '11 | Sept '11 | Oct '11 | Nov '11 | Dec '11 | Jan '12 | Feb '12 | Mar '12 | Apr '12
top priority | 1 | 1 | 2
very urgent
urgent | 1 | 2 | 2 | 1 | 1 | 2 | 1 | 1 | 1
less urgent | 1 | 2 | 4 | 4 | 4 | 7 | 1 | 2 | 2 | 2

## Slide 9: Software Provisioning
EMI software quality |  |  |  | 
 | finished # | passed QC | passed SR | failed doc. QC
PQ 5 | 30 | 27 | 27 | 0
PQ 6 | 30 | 28 | 26 | 2
PQ 7 | 27 | 26 | 24 | 2
PQ 8 | 18 | 18 | 18 | 0
Chart: 
| PQ 5 | PQ 6 | PQ 7 | PQ 8
success QC | 0.9 | 0.93333 | 0.96296 | 1
success SR | 0.9 | 0.86667 | 0.88889 | 1
IGE software quality |  |  |  | 
 | finished | passed | passed | failed
 | # | QC | SR | doc. QC
PQ 5 | 0 | 0 | 0 | 0
PQ 6 | 4 | 4 | 4 | 2
PQ 7 | 8 | 8 | 8 | 3
PQ 8 | 9 | 9 | 7 | 2
Chart: 
| PQ 5 | PQ 6 | PQ 7 | PQ 8
success QC | 0 | 1 | 1 | 1
success SR | 0 | 1 | 1 | 0.77778

## Slide 10: Software Provisioning
Components failing documentation QC
EMI |  |  | 
 | RT # | Product | Status
May '11 |  |  | 
Jun '11 |  |  | 
Jul '11 |  |  | 
Aug '11 | 2708 | WMS 3.3.2 | Rejected
Sep '11 | 2823 | dCache 1.9.13 | Production
Oct '11 | 2826 | WMS 3.3.3 | Rejected
Nov '11 | 2931 | CEMon 1.13.3 | Production
Dec '11 |  |  | 
Jan '12 |  |  | 
Feb '12 |  |  | 
Mar '12 |  |  | 
Apr '12 |  |  | 
IGE |  |  | 
 | RT # | Product | Status
May '11 |  |  | 
Jun '11 |  |  | 
Jul '11 |  |  | 
Aug '11 |  |  | 
Sep '11 | 2729 | Globus RLS 5.0.3 | Production
 | 2730 | Globus MyProxy 5.0.3 | Production
Oct '11 | 2876 | Globus RLS 5.0.4 | Production
Nov '11 |  |  | 
Dec '11 | 3044 | Globus RLS 5.0.5 | Production
 | 3045 | Globus MyProxy 5.4.4 | Production
Jan '12 |  |  | 
Feb '12 |  |  | 
Mar '12 | 3378 | Globus RLS 5.2.0 | Production
 | 3379 | Globus MyProxy 5.5.2 | Production
Apr '12 |  |  | 

## Slide 11: Software Provisioning
Rejected components
TCB-9 (http://go.egi.eu/TCB-9)
  Apr ‘11 to Nov ’11 covered
EMI
  BLAH 1.16.3 for memory leak (Dec ‘11)
IGE
  GridWay 5.8.2 for incompatibility with CREAM (Mar ’12)
  Globus GridFTP 5.2.0 backwards incompatibility

## Slide 12: Software verification effort
 |  | Products |  |  | Verification |  |  | trend deviation |  | Median [h] | Comments
UMD Version |  | # | incr. % |  | effort [h] | incr. % |  |  |  |  | 
UMD-1.0.0 |  | 30 | -- |  | 806.00 | -- |  |  |  | 23.7 | 
UMD-1.1.0 |  | 6 | -80% |  | 114.00 | -86% |  | -6% |  | 16.0 | 
UMD-1.2.0 |  | 13 | 117% |  | 101.00 | -11% |  | -128% |  | 8.0 | 
UMD-1.3.0 |  | 18 | 38% |  | 236.00 | 134% |  | 95% |  | 8.0 | 3 Unicore components ~ 100h
UMD-1.4.0 |  | 9 | -50% |  | 38.50 | -84% |  | -34% |  | 4.0 | 
UMD-1.5.0 |  | 11 | 22% |  | 145.00 | 277% |  | 254% |  | 7.0 | WMS and L&B 40h each
UMD-1.6.0 |  | 17 | 55% |  | 110.00 | -24% |  | -79% |  | 4.0 | 
Chart: Effort [h]
| UMD-1.0.0 | UMD-1.1.0 | UMD-1.2.0 | UMD-1.3.0 | UMD-1.4.0 | UMD-1.5.0 | UMD-1.6.0
Verification | 806 | 114 | 101 | 236 | 38.5 | 145 | 110
# products | 30 | 6 | 13 | 18 | 9 | 11 | 17

## Slide 13: Software verification effort
By Technology Provider
TP | UMD Version |  | Products |  |  | Verification |  |  | trend deviation |  | Median [h] | Comments
 |  |  | # | incr. % |  | effort [h] | incr. % |  |  |  |  | 
EMI | UMD-1.0.0 |  | 30 |  |  | 806.00 |  |  |  |  | 23.7 | 
 | UMD-1.1.0 |  | 6 | -80% |  | 114.00 | -86% |  | -6% |  | 16.0 | 
 | UMD-1.2.0 |  | 9 | 50% |  | 81.00 | -29% |  | -79% |  | 8.0 | 
 | UMD-1.3.0 |  | 15 | 67% |  | 224.00 | 177% |  | 110% |  | 8.0 | 3 Unicore components ~ 100h
 | UMD-1.4.0 |  | 4 | -73% |  | 23.00 | -90% |  | -16% |  | 5.5 | 
 | UMD-1.5.0 |  | 11 | 175% |  | 145.00 | 530% |  | 355% |  | 7.0 | WMS and L&B 40h each
 | UMD-1.6.0 |  | 10 | -9% |  | 88.00 | -39% |  | -30% |  | 7.5 | 
IGE | UMD-1.0.0 |  |  |  |  |  |  |  |  |  |  | 
 | UMD-1.1.0 |  |  |  |  |  |  |  |  |  |  | 
 | UMD-1.2.0 |  | 4 |  |  | 20.00 |  |  |  |  | 4.5 | 
 | UMD-1.3.0 |  | 3 | -25% |  | 12.00 | -40% |  | -15% |  | 3.0 | 
 | UMD-1.4.0 |  | 5 | 67% |  | 15.50 | 29% |  | -38% |  | 3.0 | 
 | UMD-1.5.0 |  |  |  |  |  |  |  |  |  |  | 
 | UMD-1.6.0 |  | 7 | 40% |  | 22.00 | 42% |  | 2% |  | 3.0 | 

## Slide 14: Software verification effort
Verification effort by Product
Provider |  | TOP 3 |  |  |  | Low 3 |  | 
 |  | Product | # | Median [h] |  | Product | # | Median [h]
EMI |  | GLExec_WN | 2 | 66.00 |  | CEMon | 1 | 4.00
 |  | L&B | 3 | 40.00 |  | APEL parsers | 1 | 3.00
 |  | ARGUS-EES | 1 | 32.00 |  | BDII core | 4 | 3.00
IGE |  | Gridway | 2 | 11.67 |  | Globus GridFTP | 5 | 3.00
 |  | Globus MyProxy | 4 | 7.00 |  | Globus GSISSH | 2 | 1.50
 |  | Globus RLS | 5 | 5.00 |  | GSISSHTerm | 1 | 1.50

## Slide 15: Issues
Closing tickets as solved
  Feeds into metric “Ticket solution time”
  Planned to feed into ETA metric
  But when are tickets closed?
    EMI results indicate when fix is checked in
    Leaves out testing/certification times!
Ticket solution time should measure when the fix is available to EGI

## Slide 16: Issues (2)
Proposed solution 1
  Support units close tickets when fix available in their repository
Proposed solution 2
  GGUS implements, per ticket, two fields
    “fixed in version”, i.e. product version
    “published on”, i.e. the date when available in repository
  Will feed into Solution time & ETA analysis